Dynamic fusion
Internship Week 10
Fusion : Marching cubes
27 April 2017

---
Last meeting
- Previously
  - Bounding Boxes done
  - OpenCL installed
  - Fusion :
    - marching cube wrong input
    - residuals
- Plan for the week:
  - Marching Cubes
  - Generate depth image from marching Cubes

---
Progress
- Marching Cubes
  - Using lib skimage,
    measure
    => no save
    but can use outputs
  - TSDF ?

---
Results
- Generating depth image from Marching Cubes
Using draw_optimize :
Recompute depth image,
Vertexes, normals
Using vertexes and normals from the output of marching cubes

---
Result
- Non segmented Fusion
  - Disappearing
Adding test in TSDF
Comparing normals :
Points are corresponding only if points going outside the depthmap frame are considered
Fusing 10 images
Fusion for 1 image

---
Result
- TSDF for segmented part
  - Wrong TSDF values (e.g: 0.13 → 2) => cannon choose 0.0 as iso-surfaces
Result for an iso-surface at 0.2

---
Action plan
- Recreate depth map properly
- Global Fusion
- Segmented Fusion (Kinect or Dynamic)

---
Q&A
Depth image and dynamic Fusion